Mess & Café Automation Platform
Project Command Board

Updated Version-1 scope, future roadmap, architecture view, and maintenance review framework

Project Owner: Dr. Humayun Shahzad
Date: 14-Mar-2026
Platform baseline: Flutter + Firebase + Google Cloud

Printable control document for development sequencing, verification tracking, and roadmap governance.

Figure 1. Full platform architecture roadmap from Version 1 operational core to future hospitality modules.

1. Executive Summary

Version 1 is now defined as a mess operations platform rather than only a daily menu viewer. It will manage breakfast, lunch, and dinner attendance, monthly menu publishing, monthly billing based on manually uploaded estimated rates, and dedicated interfaces for employees, managers/admin, and kitchen operations.

The menu is not intended to change randomly every day. The primary operating model is a monthly menu that remains active until management publishes the next revision. Rates may be attached to menu items during monthly menu setup until a later costing engine is introduced.

The build must include two input modes throughout the operational masters: manual data entry/editing and bulk upload. Customer or employee phone number is a mandatory profile field. Self-signup must be available for users not already present in the database, with a controlled profile-creation flow.

2. Updated Version-1 Requirements

| Area | Requirement | Status |
| --- | --- | --- |
| Operational coverage | Mess system only in V1: breakfast, lunch, dinner | Locked |
| Menu model | Monthly menu publishing; active until revised | Locked |
| Attendance model | Employee-wise meal booking/attendance capture | Locked |
| Billing model | Monthly billing from manually uploaded estimated rates | Locked |
| User registration | Self-signup and profile creation if not already in database | Added |
| Input methods | Manual entry/editing + bulk upload for core masters | Locked |
| Mandatory profile data | Phone number required for customer/employee profile | Added |
| Interfaces | Employee app, manager/admin dashboard, kitchen dashboard | Locked |

3. Current Verified Baseline

| Module | Verified capability | State |
| --- | --- | --- |
| Foundation | Flutter environment, tablet deployment, Git repository, cloud project | Complete |
| Firebase integration | Auth + Firestore connected to app | Complete |
| Authentication | Login and logout working | Complete |
| Menu retrieval | Firestore menu read and breakfast menu display | Complete |
| Maintenance baseline | NAS backup, Git push workflow, updated markdown saving | Complete |

4. Project Command Board - Sequenced Work Plan

The sequence below is designed for step-by-step development with verification after each milestone.

| Step | Work package | Deliverables | Verification checkpoint | State |
| --- | --- | --- | --- | --- |
| 1 | Admin dashboard shell | Navigation for employee, menu item, monthly menu, rates, upload modules | App builds and dashboard opens on device | Pending |
| 2 | Employee master - manual | Add/edit/search/deactivate employee form including phone number | Firestore employee record visible and editable | Pending |
| 3 | Employee master - bulk | Template import for employee records | Uploaded file populates employees correctly | Pending |
| 4 | Menu item master - manual | Add/edit/disable menu items with estimated rate support | Menu item saved and updated | Pending |
| 5 | Menu item master - bulk | Bulk menu item import/update | Rows validated and written correctly | Pending |
| 6 | Monthly menu management - manual | Create/edit month menu with breakfast/lunch/dinner line-up and validity period | Monthly menu stored and retrieved correctly | Pending |
| 7 | Monthly menu management - bulk | Upload month menu from template | Month menu preview and import verified | Pending |
| 8 | Self-signup/profile flow | Customer/employee account creation if not yet in database | Profile creation works with approval/flag logic | Pending |
| 9 | Attendance/booking engine | Employee-wise booking for breakfast, lunch, dinner with duplicate/deadline checks | Booking record appears in correct path | Pending |
| 10 | Kitchen dashboard | Meal counts and preparation forecast | Counts match bookings | Pending |
| 11 | Manager/admin dashboard | Attendance summaries, menu publishing controls, bulk import controls | Counts and controls accessible by role | Pending |
| 12 | Monthly billing generation | Billing summaries based on attendance and uploaded estimated rates | Monthly bill output verified for test users | Pending |

5. Version-1 Functional Breakdown

Employee / customer profiles

Self-signup if not present in the database

Manual admin add/edit and bulk upload

Mandatory phone number

Employee number, department, role, cost center, status, eligibility

Monthly menu engine

Menu published monthly rather than random daily changes

Breakfast, lunch, dinner structure

Valid until revised or replaced

Estimated rates captured during monthly menu creation

Attendance and booking

Employee-wise booking per meal

Duplicate prevention and booking rules

History available on employee side

Forecast data available to kitchen and manager

Billing

Monthly bill generation

Rates uploaded manually until recipe/purchase costing is introduced

Employee-wise summaries ready for deduction or export

Interfaces

Employee mobile app

Manager/admin dashboard

Kitchen dashboard

6. Future Version Roadmap

| Version | Module | Indicative scope |
| --- | --- | --- |
| V2 | Café management system | Counter ordering, café menu, billing/token workflow |
| V3 | Tuck shop management system | Retail item sales, POS controls, stock linkage |
| V4 | Bakery management system | Bakery production planning, order handling, future costing hooks |
| V5 | Bulk store and inventory management | Stock levels, stock movements, warehouse controls |
| V6 | Purchase management system | Vendor management, purchase requests, purchase orders, approvals |
| V7 | Costing system | Recipe-based and service-based costing |
| V8 | Event management system | Bookings, catering planning, event billing |
| V9 | Automated billing management | Invoice generation, salary deduction integration, digital statements |
| V10 | Customer communication | Email/WhatsApp push messages for transactions and alerts |
| V11 | Asset management system | Kitchen and hospitality asset registry, maintenance tracking |

7. Maintenance and Progress Review Feature

A linked live status markdown file should remain part of the project repository so the team can review completed work, ongoing work, upcoming steps, and parked ideas without scanning chat history.

Because NAS backup, Git upload/push, and updated markdown saving scripts already exist in the project ecosystem, the command board should be integrated as another maintained state file rather than as an isolated note.

Recommended included files:

project_command_board_status.md - live board for completed / ongoing / next / future ideas

update_project_status.sh - simple append helper for structured update entries

Printable command board document (this DOCX/PDF) for policy and roadmap control

8. Suggested Repository Placement

Suggested path: ~/projects/mess_cafe_automation_v1/project_state/

9. Architecture Map

Figure 2. Shared platform architecture with Version-1 operational core and future expansion layers.

10. Immediate Decision Notes

Use monthly menu documents rather than daily random menus as the dominant data model.

Allow self-signup/profile creation with controlled reconciliation against employee data.

Capture estimated rates during menu planning until later costing modules are built.

Retain both manual and bulk input paths for all master data that operations staff will maintain.